COMPX202 Assignment8 Documentations

**Authors**

Xuanlin Jiang(J), 31711049; Ning Huang(H), 31711047

**Project Name**

Rolling Ball

**Software Methodology**

Iterative and incremental approach

**Backlogs**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Description | Author | ETA |
|  | App Icon Design | H | 2 hrs |
|  | Project Icon & name setting | J | 15 mins |
|  | Three screens setting | J | 15mins |
|  | Define functions in welcome screen | J | 20 mins |
|  | Wireframe design of welcome screen | J | 30 mins |
|  | Define icons & color for welcome screen | H | 15 mins |
|  | Layout the welcome screen with XML | H | 30 mins |
|  | Define functions in game screen | J | 30 mins |
|  | Define obstacles & targets | H | 1 hrs |
|  | Define ball movement & score | J | 1 hrs |
|  | Wireframe design of game screen | J | 30 mins |
|  | Visible objects hierarchy | J | 1hrs |
|  | Define icons & color for game screen | H | 15 mins |
|  | Layout the game screen with canvas | H | 1.5 hrs |
|  | Implement ball movement | J | 5 hrs |
|  | Test ball movement | H | 2 hrs |
|  | Implement obstacle effect | J | 5 hrs |
|  | Test obstacle effect | H | 2 hrs |
|  | Implement score system | J | 3 hrs |
|  | Test score system | H | 2 hrs |
|  | Define functions in score screen | J | 15 mins |
|  | Wireframe design of score screen | J | 30 mins |
|  | Define icons & color for score screen | H | 15 mins |
|  | Display pseudo data in score screen | J | 1 hrs |
|  | Use flow in home screen | H | 1 hrs |
|  | Use flow in game screen | J | 3 hrs |
|  | Use flow in score screen | J | 1 hrs |
|  | Test Use flow between screens | H | 2 hrs |
|  | Transfer data from home to game | J | 1 hrs |
|  | Transfer data from game to score | J | 2 hrs |
|  | Display Top 5 in score screen | J | 2 hrs |
|  | Test Top 5 in score screen | H | 1 hrs |
|  | Test the whole game | H | 5 hrs |

**Recordings**

Task 1: Designing an icon

**ETA**: 2hrs, **Actual**: 1h

My inspiration comes from the elastic ball. When it falls, it's very fast. I use the half-moon shape to show the speed when the elastic ball falls. The gray shadow of the ground also reflects the moment when the elastic ball falls. The main color I choose is green. Here are two different design schemes. After thinking, I chose the second logo of our app.



#128A43 #FFFFFF #9E9D9E

Task 2: Project Icon & name setting

**ETA**: 15mins, **Actual**: 5min

This stage not only set the app icon, also changed the app name to rolling ball.

Task 3: Three screens setting

**ETA**: 15mins, **Actual**: 15min

Three activities (welcome, game and score) with corresponding xml files are created and set in the project. Also all three activities inherits from the FullScreenActivity where the full screen display is enabled.

Task 4: Define functions in welcome screen

**ETA**: 20mins, **Actual**: 10min

The welcome screen is also the every first screen when user open the game, thus it must have following functions: 1) game brand identification: telling user what game he is playing. 2) A input allow user to type in his name. 3) A play button to start the game (go to the game screen). 4) A rank button to show user top 5 score ranks (go to the score screen). 5) Copyright info.

Task 5: Wireframe design of welcome screen

**ETA**: 30mins, **Actual**: 15min

According to Task4, the wireframe design of welcome screen is as follows:



Task 6: Define icons & color for welcome screen

**ETA**: 15min, **Actual**: 25min

The colors I define and the choice of icon are based on the design of our logo, green. Icon belongs to the original icon, which is concise and clear to show the function of the button.

#128A43

Task 7: Define functions in game screen

**ETA**: 30min, **Actual**: 50min

According to the sketch above, I made some minor adjustments in the layout. Make the overall welcome interface more concise. The color of logo is in line with our main color.



Release v1.0: Welcome screen is finished

In this version we initialize the project including files, icons, logo, name, etc. Then we design and layout the welcome screen, also we evaluated some task modifications and improvements.

1. Task 2 is added with also setting the app name.
2. Task 3 (setting the three screens) is inserted into before the original Task3 (Define functions in welcome screen), we actually need some initialized tasks before staring.
3. We now only have one main green color from Task 1, we may need more in the following tasks when making game play.

Task 8: Define functions in game screen

**ETA**: 30min, **Actual**: 15min

The game screen is the core screen that user plays game on, which not only needed game play function, but also some interactive functions, details are as follows: 1) A tip message tells user the game is going to start. 2) A cancel button which stops the current game and go back to home screen. 3) A replay button allows user to replay the game. 4) A rank button allows user to go to the score screen. 5) A message in the top showing real-time score. 6) A message box pop up after the game is finished, with the player name and final score. 7) Game play functions will be discussed in the following tasks.

Task 9: Define obstacles & targets

**ETA**:1hr, **Actual**: 1.5hrs

After discussion with the team member, we decided to use rectangle to represent obstacles, green circle to represent target, the game ended when touching obstacles, and increased scores when touching circles. The obstacles indicated in red can move, and the moving track and distance have been identified. Black represents the initial position of the ball.



Task 10: Define ball movement & score

**ETA**:1hr, **Actual**: 1hr

After discussion with the team member, we decided the ball in the start point is allowed to be threw, When the ball is activated by the Fling gesture, ball will move accelerate to the gesture direction, bouncing to opposite direction when it reach the screen edge and targets circles. For score system, three circle targets towards different points, the one nearer the top screen contains more points(3points, 2points, 1point). The total points will accumulated once the ball reach any targets. Finally, the game can end with two conditions: 1) user stops it manually. 2) Ball touches the obstacles.

Task 11: Wireframe design of game screen

**ETA**:30mins, **Actual**: 30mins

According to Task 8, 9 & 10. The wireframe design of game screen is as follows:



Task 12: Visible objects hierarchy

**ETA**: 1hr, **Actual**: 40mins

VisibleObject as parent class of visible objects in canvas is added in this task, Rectangle class represents obstacles and Circle class represents both targets and ball.

Task 13: Define icons & color for game screen


**ETA**: 15mins, **Actual**: 25mins

Green is a very difficult color to match, so I still choose white as the bottom color of the game interface, and Pinball uses green complementary color, purple. Obstacles are still black to highlight the characteristics of obstacles.

Task 13: Layout the game screen with canvas

**ETA**: 1.5hrs, **Actual**: 5.5hrs

The main difficulty of layout lies in the distribution of obstacles in the interface. Once the distribution is not good, it will cause the game to be too simple or too difficult. Here is the final game interface.



Release v2.0: xxx

1. Original Task 9 & 10 is now combined to Task 9, as we consider the targets just following the decisions on obstacles.
2. Original Task 11 & Task 12 is now combined to Task 10, as we consider the score sytem just following the decisions on ball movement.
3. Task 12 (Visible objects hierarchy) is inserted into before the original Task 12 (Define icons & color for game screen), as the objects hierarchy should be established before laying out the game screen.

**References**