COMPX202 Assignment8 Documentations

**Authors**

Xuanlin Jiang(J), 31711049; Ning Huang(H), 31711047

**Project Name**

Rolling Ball

**Software Methodology**

Iterative and incremental approach

**Backlogs**

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Description | Author | ETA |
|  | App Icon Design | H | 2 hrs |
|  | Project Icon & name setting | J | 15 mins |
|  | Three screens setting | J | 15mins |
|  | Define functions in welcome screen | J | 20 mins |
|  | Wireframe design of welcome screen | J | 30 mins |
|  | Define icons & color for welcome screen | H | 15 mins |
|  | Layout the welcome screen with XML | H | 30 mins |
|  | Define functions in game screen | J | 30 mins |
|  | Define obstacles | H | 30 mins |
|  | Define targets | H | 30 mins |
|  | Define ball movement | J | 30 mins |
|  | Define how to calculate score | J | 30 mins |
|  | Wireframe design of game screen | J | 30 mins |
|  | Define icons & color for game screen | H | 15 mins |
|  | Layout the game screen with canvas | H | 1.5 hrs |
|  | Implement ball movement | J | 5 hrs |
|  | Test ball movement | H | 2 hrs |
|  | Implement obstacle effect | J | 5 hrs |
|  | Test obstacle effect | H | 2 hrs |
|  | Implement score system | J | 3 hrs |
|  | Test score system | H | 2 hrs |
|  | Define functions in score screen | J | 15 mins |
|  | Wireframe design of score screen | J | 30 mins |
|  | Define icons & color for score screen | H | 15 mins |
|  | Display pseudo data in score screen | J | 1 hrs |
|  | Use flow in home screen | H | 1 hrs |
|  | Use flow in game screen | J | 3 hrs |
|  | Use flow in score screen | J | 1 hrs |
|  | Test Use flow between screens | H | 2 hrs |
|  | Transfer data from home to game | J | 1 hrs |
|  | Transfer data from game to score | J | 2 hrs |
|  | Display Top 5 in score screen | J | 2 hrs |
|  | Test Top 5 in score screen | H | 1 hrs |
|  | Test the whole game | H | 5 hrs |

**Recordings**

Task 1: Designing an icon

**ETA**: 2hrs, **Actual**: 1h

My inspiration comes from the elastic ball. When it falls, it's very fast. I use the half-moon shape to show the speed when the elastic ball falls. The gray shadow of the ground also reflects the moment when the elastic ball falls. The main color I choose is green. Here are two different design schemes. After thinking, I chose the second logo of our app.



#128A43 #FFFFFF #9E9D9E

Task 2: Project Icon & name setting

**ETA**: 15mins, **Actual**: 5min

This stage not only set the app icon, also changed the app name to rolling ball.

Task 3: Three screens setting

**ETA**: 15mins, **Actual**: 15min

Three activities (welcome, game and score) with corresponding xml files are created and set in the project. Also all three activities inherits from the FullScreenActivity where the full screen display is enabled.

Task 4: Define functions in welcome screen

**ETA**: 20mins, **Actual**: 10min

The welcome screen is also the every first screen when user open the game, thus it must have following functions: 1) game brand identification: telling user what game he is playing. 2) A input allow user to type in his name. 3) A play button to start the game (go to the game screen). 4) A rank button to show user top 5 score ranks (go to the score screen). 5) Copyright info.

Task 5: Wireframe design of welcome screen

**ETA**: 30mins, **Actual**: 15min

According to Task4, the wireframe design of welcome screen is as follows:



Task 6: xxxx

**ETA**: xxx, **Actual**: xxx

Evaluation 1

1. Task 2 is added with also setting the app name.
2. Task 3 (setting the three screens) is inserted into before the original Task3 (Define functions in welcome screen), we actually need some initialized tasks before staring.

**References**